Table of Contents

# Test Strategy

| Status | Proposed (2026-05-07) |
| --- | --- |
| Owner | Farmers Portal architecture team |
| Audience | Engineering, MAFSN ICT, customer architecture lead |
| Companion | ADR-031 (unified rule engine) |

## 1. Why this document exists

The system is pre-production. The customer’s directive is “whatever we do, the working things stay working as is”. This document lays out the regression-test architecture that delivers on that directive — both for the unified-rule-engine refactor coming in ADR-031 and for every future change.

It is not a list of tests to write once. It is the architecture of how testing fits into the project’s lifecycle: which tests run when, what each layer guarantees, what failures mean, and how the suite evolves as the system grows.

## 2. The three principles

### 2.1 Tests are the contract

A behaviour is “supported” if and only if a test asserts it. Anything else is incidental and can drift. When a customer says “voucher redemption produces an EXPENSE event”, the proof of that behaviour is the test asserting it — not the prose in the SAD, not the operator manual, not someone’s memory.

### 2.2 Refactor under a regression net or not at all

Before any non-trivial refactor (the rule-engine unification, a major form schema change, a Joget upgrade), the regression net must already cover the behaviour being refactored. If the test isn’t there, the refactor is not safe — it’s just a guess. The first task of any refactor is therefore: write the test that proves the current behaviour, run it green, then start changing things.

### 2.3 The pyramid scales by frequency, not by ceremony

Fast tests run on every change. Slow tests run on every commit. End-to-end tests run before every deploy. Heavyweight equivalence tests run before/after major refactors. Continuous frequency matters more than continuous integration ceremony — at single-team scale, what matters is that the right test runs at the right moment, not that there’s a Jenkins dashboard.

## 3. The test pyramid for this system

┌─────────────────────┐
                       │  Equivalence tests  │   pre-/post-refactor only
                       │   (rule × fixture)  │
                       └─────────────────────┘
                    ┌──────────────────────────┐
                    │     Performance tests    │   pre-deploy
                    │  (perf baseline + load)  │
                    └──────────────────────────┘
                ┌────────────────────────────────┐
                │     End-to-end / lifecycle      │   nightly + pre-deploy
                │  (e2e_im, e2e_subsidy, L4)     │
                └────────────────────────────────┘
            ┌────────────────────────────────────────┐
            │     Integration / per-API / per-DL      │   per-commit
            │     (API smoke, datalist render)       │
            └────────────────────────────────────────┘
        ┌────────────────────────────────────────────────┐
        │     Unit / per-rule / per-form / per-config    │   per-change
        │     (test_rules, test_forms, test_seeds)      │
        └────────────────────────────────────────────────┘

Five layers, each with a clear purpose, scope, and run frequency.

## 4. Layer 1 — Unit / per-rule / per-form / per-config

Purpose: assert the smallest unit of system behaviour — one rule, one form definition, one master-data seed.

Scope today (existing):

- Java unit tests in gs-plugins/*/src/test/java/ for the SQL-path / fast-path evaluators.

- Schema validity of every form JSON in _forms/ — the form-creator-api rejects invalid JSON on push.

Scope to add:

| Test | What it covers | Authoring location |
| --- | --- | --- |
| test_rules_per_rule.py | For each mm_rule row: feed a fixture record where the rule should fire → assert it fires; feed a record where it shouldn’t → assert no issue. | _tooling/test_rules_per_rule.py |
| test_forms_save_load.py | For each form: seed a row, read it back, assert all fields round-trip. Catches Hibernate mapping drift. | _tooling/test_forms_save_load.py |
| test_md_seeds.py | Confirm every MD lookup table has ≥1 row; no broken FK references; no orphan codes. | _tooling/test_md_seeds.py |
| test_userview_menus.py | Every CrudMenu’s editFormId, addFormId, datalistId resolves to a live form/datalist. (CLAUDE.md “Userview menu hygiene”.) | _tooling/test_userview_menus.py |

Run frequency: per-change. The author runs these locally before pushing.

What “pass” means: the assertion holds. Stable across repeated runs (no flakes). <30 seconds total to run.

What failure means: the change broke a unit-level invariant. Fix the change before merging.

## 5. Layer 2 — Integration / per-API / per-datalist

Purpose: assert that one component talks correctly to its immediate neighbours — an API endpoint to its handler, a datalist to its binder.

Scope today (existing):

- _tooling/test_im_e2e.py runs a 5-report smoke pass that confirms every IM report’s SQL parses and returns rows.

- _tooling/run_l4_scenarios.py runs eligibility scenarios via the citizen API end-to-end.

Scope to add:

| Test | What it covers |
| --- | --- |
| test_api_smoke.py | Every published REST endpoint (regbb/eval, regbb/submit, regbb/mdm/, budget/, formcreator/*) returns 200 for a valid input or a documented 4xx for an invalid input. |
| test_datalist_render.py | Every datalist in _datalists/ renders without error against the live database — page 1, page 2, with each filter populated. |
| test_userview_render.py | Every menu in the userview opens without throwing “plugin not installed” or “data list not exist” errors. |

Run frequency: per-commit. CI-style, although today this is run manually from the command line.

What “pass” means: every endpoint and every render works end-to-end. <5 minutes total.

What failure means: an integration boundary broke. Could be a column rename, a missing seed row, a plugin not registered. Bisect to find the change.

## 6. Layer 3 — End-to-end / lifecycle

Purpose: assert that a complete user journey from start to finish produces the expected outcome.

Scope today (existing):

- _tooling/test_im_e2e.py — citizen submits → eligibility worker → auto-approve → voucher issue → counter redeem → distribution receipt. ~15 seconds.

- _tooling/test_im_stacking.py — multi-programme stacking against one applicant. Confirms a single applicant can hold multiple concurrent vouchers.

- _tooling/run_l4_scenarios.py — 20 eligibility scenarios across 4 programmes. The eligibility regression gate.

- _tooling/test_budget_suite.py — budget reports + maker-checker controls + threshold alerts.

Scope to add (rule-engine unification specifically):

| Test | What it covers |
| --- | --- |
| test_l5_quality_regression.py | Each of the 21 quality rules: trigger a save on the relevant form with the issue present → assert QualityBanner state turns red/amber → assert gate behaviour blocks status transition → fix the issue → re-save → assert banner clears. |
| test_voucher_lifecycle.py | Issue → partially redeem → partially redeem → expire (sweeper). Confirms RELEASE_COMMITMENT for the unspent portion. |
| test_voucher_cancel.py | Issue → cancel → confirm RELEASE_COMMITMENT for the full amount. |
| test_application_decision_paths.py | Submit → auto-approve / pending review / sent back / rejected paths each produce the right downstream behaviour (voucher / no voucher / clarification request). |

Run frequency: nightly + pre-deploy.

What “pass” means: a real user journey works end-to-end. The eligibility test takes ~30 seconds; the longest lifecycle test ~60 seconds. <10 minutes total.

What failure means: a feature regressed at the user level. This is the test layer the customer experiences when something breaks.

## 7. Layer 4 — Performance

Purpose: assert that the system stays within its performance budget under realistic load.

Scope today (existing):

- _tooling/load_test.py — two modes: read-side report query (10 reports × 30 hits each, target <850 ms p95) and HTTP round-trip via /budget/timeseries.

- _07_Implementation_Guides/perf_baseline.md — captured baseline numbers.

Scope to add:

| Test | What it covers |
| --- | --- |
| Per-save evaluation latency | Save a record on every QualityBannered form; assert the post-processor’s evaluation budget stays <500 ms. Pre-/post-unification regression check for ADR-031. |
| Citizen-wizard render | Open the citizen application wizard 50 times concurrently (simulating 50 farmers at programme launch). Assert p95 render time <2 s. |
| Bulk operator action | Approve 50 applications in one bulk-action transaction. Assert all 50 voucher rows materialise within 60 seconds. |

Run frequency: pre-deploy. Documented baseline updated quarterly.

What “pass” means: budgets hold. p95 numbers stable across runs.

What failure means: something got slower. Bisect to the change; profile the bottleneck.

## 8. Layer 5 — Equivalence (pre-/post-refactor)

Purpose: assert that two implementations of the same logic produce identical outputs over a representative input corpus. The unique tool for safe refactors.

Scope today: none. Created for ADR-031.

Scope to add for ADR-031:

| Test | What it covers |
| --- | --- |
| test_rules_engine_equivalence.py | For each rule × each fixture record, run the legacy engine (form-quality-runtime + eligibility evaluator-as-is) and the unified engine (post-merge). Assert byte-for-byte outcome equivalence: same disposition, same issue list, same gate behaviour, same audit row contents. |

The test runs against a frozen corpus of test fixtures (the existing dev fixture + the L4 scenarios). Both engines must be runnable in parallel during the dual-write window of ADR-031 Slice C — that is the engineering precondition for using equivalence tests at all.

Run frequency: pre-/post-each slice of the ADR-031 migration. Once unification is complete and the legacy engine is retired (Slice E), this test is archived — its job is done. Equivalence tests are not permanent infrastructure; they are migration tooling.

What “pass” means: the unified engine reproduces the legacy engine’s behaviour exactly.

What failure means: the unification has introduced a behavioural change. Either the unification is wrong (fix the engine) or the legacy behaviour was a bug (document and proceed). No silent divergence.

## 9. The regression net for ADR-031, slice by slice

Mapping each slice of the ADR-031 migration to the test layer that gates its acceptance:

| Slice | What changes | Tests gating acceptance |
| --- | --- | --- |
| A — Schema unification | New columns on mm_determinant (now mm_rule); no behavioural change | Layer 1 (forms round-trip), Layer 3 (L4 passes) |
| B — Data migration qa_rule → mm_rule | New rows; legacy still authoritative | Layer 5 (equivalence test passes for both stores) |
| C — Switch read paths | Form-quality-runtime reads from mm_rule; QualityBanner reads from rule_outcome | Layer 5 (equivalence test passes), Layer 3 (L4 passes, new L5 passes), Layer 4 (per-save latency budget holds) |
| D — Unified authoring UI | New CRUD list with scope filter | Layer 2 (datalist + form render), Layer 1 (every existing rule remains editable) |
| E — Retire formQuality | Delete the formQuality app | Layer 1 (no orphan references), Layer 2 (no broken menu), Layer 3 (L4 + L5 still pass) |

The L4 parity test runs at the end of every slice. If L4 regresses, the slice is rolled back. This is the canary.

## 10. The continuous-execution strategy

Today the project doesn’t have CI. Tests run when the engineer remembers to run them. That’s been adequate at single-team scale; at pre-production with the rule-engine refactor coming, it isn’t anymore. Three concrete steps:

### 10.1 A make test (or equivalent) entry point

A single shell command that runs Layers 1 + 2 + 3 in sequence, prints a per-test pass/fail summary, exits non-zero on any failure. ~10 minutes total. Run before any push. Suggested:

make test           # layers 1-3, ~10 min
make test-perf      # layer 4, ~5 min, run pre-deploy
make test-equiv     # layer 5, ad-hoc, only during refactors

make test is just a thin wrapper around the existing _tooling/test_*.py scripts plus the new ones. No infrastructure required; just a Makefile.

### 10.2 A pre-push git hook

.git/hooks/pre-push runs make test and refuses the push if anything fails. Trivial to install; saves the engineer from a broken main branch.

### 10.3 A pre-deploy gate

Before any JAR upload to the dev or production Joget instance, a checklist:

- ☐ make test passed within the last hour.

- ☐ make test-perf baseline within tolerance (no >50 % regression on any p95).

- ☐ L4 parity test passed (this is in make test, but call it out separately because it’s the eligibility canary).

- ☐ Affected slice’s specific test (e.g. test_l5_quality_regression.py for ADR-031 Slice C) passed.

This is the “we deploy because it’s safe, not because we hope” gate.

## 11. Failure response

When a test fails, the response is graded by which layer failed:

- Layer 1 fails — the change is broken at unit level. Don’t push. Fix locally.

- Layer 2 fails — an integration boundary broke. Bisect; could be a column rename or a missing seed.

- Layer 3 fails — a user journey regressed. This is the most expensive class of failure because the test usually doesn’t pinpoint the cause; you’ll trace through the lifecycle to find it. Worth investing extra time to make Layer 3 failures produce useful logs.

- Layer 4 fails — performance got worse. Profile; usually a missing index or a quadratic loop newly introduced.

- Layer 5 fails (during a refactor) — the refactor changes behaviour. Either the change is wrong or the legacy was buggy. Either way, stop the refactor and resolve.

## 12. What this strategy does NOT cover

To set the boundary explicitly:

- Browser-based UI testing. Selenium / Playwright / similar. Not a 2026 task; the operator surfaces are stable enough that prose-based UAT (the existing _uat_guide document) catches what unit + e2e tests don’t.

- Security testing. Pen testing, dependency-vulnerability scanning, OWASP top-ten regression. The MinAgri IT TO-DO captures these as customer-side responsibilities.

- Disaster-recovery testing. Backup + restore drills. Covered in _07_Implementation_Guides/backup_restore_runbook.md.

- Localisation testing. Sesotho translation accuracy. Out of scope for the regression net; handled by MAFSN’s bilingual reviewer.

- Accessibility testing. WCAG conformance, screen-reader compatibility. A separate workstream if MAFSN procures it.

These are valid concerns; they are simply not addressed here. Each has its own document or its own owner.

## 13. The first concrete step

Before ADR-031’s first slice begins, author the equivalence test (test_rules_engine_equivalence.py). Run it green against the legacy engine alone (it should produce the same outcome twice in a row). That confirms the test infrastructure works. Only then begin Slice A.

This is the embodiment of principle §2.2: refactor under a regression net or not at all.

## 14. Maintenance

This document is updated whenever:

- A new test is added → its row goes into the appropriate layer’s table.

- A new layer is added → revisit the pyramid section.

- A test is retired → mark it archived (don’t delete the entry; future readers should know the test existed).

- A failure response changes → update §11.

Last review date in the header. Next scheduled review: at the conclusion of ADR-031’s migration.